PG Meeting 21 Feb. 2017

Notes

Present: SS, MP, AM, MMcD, PH

Apologies: SM, PW

Personnel: PH had heard from CP and TK,; both are keen to keep in touch but pre-occupied in various ways; other members are active but can't make the meetings, eg RG, EJ, ER. Agreed we continue the meetings, which provide a useful focus.

Planning

1 'Historic'

16/05742/PAN res dev NE of Craigs Rd 18 Jan. (part of 'West Craigs'): PH sent comments to developers. SS reported on informal meeting with Network Rail, who are aware of need for northwards link from Gateway Station

16/06280/FUL res dev, 'Dark Lane' SQ; cycle connections look good; no objection

16/06275/FUL stdt accomm, Lanark Rd.: small dev, no access implications, pkg looks good; no objection

17/00108/FUL res dev Winton Gdns: speculative dev't; PH objected 17 Feb.

17/00392/FUL demolish industrial, erect small res dev Gorgie Rd: PH sent comments re direct link to toucan, 17 Feb.

17/00438/PAN New Waverley: AM went but it was minor changes

2 Current

16/06366/PAN Craigpark Quarry Ratho,outdoor leisure complex and tourist accomm (22/2)

16/06371/PAN infrastructure, ibid.(22/2, 28/2)

17/00168/FUL res dev Quartermile: PH objected 17 Feb.; sent photos 20/2;  has contacted Cllrs and AT Team. Will also send to Tpt Dev't team. Masterplan dates from 2002 (ER 20/2); CEC have not got round to advising developers re roads infrastructure

17/00422/FUL Chesser House to become res dev. PH wants through route to Ford's Rd reinstated; contacted architects; but rear car park is different ownership so no guarantee. PH to contact Access Officer and Scotways, as route is 50 years old

Transport

Roseburn E-W:  Roseburn Pk consultation failed (tech fault); RG re-submitted, 6 Feb.. East-west Route: New plans out (14/2; AM 20/2). Dwgs better than before but still 5-6 queries; AM to liaise with RG

Leith Walk: 2-stage rt-turn at McD Rd. MMcD and DdF met Alex B from Sustrans to discuss details of scheme (Phase 4)

1  TROs - various 22 Jan. Mostly sinusoidal humps, which are good

1a TRO/16/57 electric vehicle points/parking bays (20/2); no comment

2 Holyrood Park - RG went meeting with HES/LS; a little progress but HES not very supportive; 20mph starting there imminently.

3 Argyle Pl/Melville Dr - currently unsatisfactory: PH replied to member suggesting closure of slip road 24 Jan. Closure of RHSC nearby, hence no more ambulances, may give chance for re-think on slip road

4 St James Centre: meeting of Spokes with officials; one through route only E-W (no N-S route); and uses lift; cycle pkg only at edges, none within; and not covered; Bike Hub will be for residents only; Elder St not part of scheme. Disappointing, but improvements on York Pl and Leith St will partly compensate (Leith St only up to Calton Rd; but No Left Turn at top will help)

5 20mph Steering Cttee meeting 22 Feb - MMcD to go

6 Powderhall Line: letter from CEC to TS confirms it's in ATAP and LDP but no short-term proposals (26 Jan); unstable wall behind McD Rd could be an issue

7 Lorry Ban - member query; correspondence 2-3 Feb needs to be sent on to Steven S, the member. Action PH/RB

9 Setted Streets: DdF, PH, MMcD attended mtg with CEC officials from Plg and Tpt 15 Feb. to revise Cttee Report; Tpt are looking for principled approach; Brighton Pl good outcome but bad for public relations

10 QR30 Ratcliffe Terr-Holyrood Pk member query (RG to follow up) (21/2)

11 Lower Granton Rd consult'n tech fault: MMcD to re-submit

Consultations and Events

1 ATF meeting 19 Jan. - DdF circulated notes of it (20 Jan):

1 Audit of guardrail; big survey done; all g/r to be assessed this year, incl value for cycle pkg

2 capital road renewals; members to look for opportunities: DdF sent CEC our list 26/1; CEC replied to our letter, 16/2

3 cycle projects for 17/18 budget

4 applications to Sustrans CL+ schemes: we and CyclingUK(S) wrote in support

2 Developer Contributions: policy doc from CEC (Supplementary Guidance)(DdF 18 Dec.); no-one has so far offered to do a response

3 Gov't Budget: DdF and others did presentation for Transform, 19 Jan.: REC Cttee Report mentioned us, 27/1. Disappointing that Greens didn't press for more for AT.

4 Edin 2050 City Vision - we're urged to respond to this; CP to respond for Spokes? PW and others have commented. Not discussed

5 CAPS3 published; usual waffle, no money

6 Broomhills Primary (proposed location): PH responded for Spokes

7 Community Planning events: 4 localities, weekly in Feb.; MMcD went to SE and City Centre; PH, MP went to SW one; “Locality Improvement Plans”; not clear how valuable these are as an exercise

8 FRB: AM attended meeting re FRC and arrangements for cycling, 24 Jan. Mostly OK but coming from I'keithing heading to Rosyth not good

9 Active Travel Task Force to be created; start Feb 2017; we're to be invited

10 New AT consultations: (by 6 March)

a) Dean Park Cres. - junc with Q'ferry Rd (MMcD)

b) Calton Rd -1-way southwards, widen footways/shared use at Leith St junc (MMcD) (withdrawn by CEC)

11 20mph Steering Cttee meeting 22 Feb, 3.30, Wav Ct.: MMcD to go

13 ScotGov Planning consultation unreadable and unfit for purpose; drop-in event 2 Mar, Gyle Centre; PH hopes to go

14 CRAG meeting - G Lowder, TFE, mentioned Bike Hire (AM, 3/2), but will likely be problematic

16 University Week i/structure event: MMcD, ER, CP, PH to plan it: PH et al to implement, Feb. 17th. Only 1 turned up. Possible similar event during EdFoC

17 Hustings, 6 Apr.; Spokes Public Meeting, June

18 Mail-out new Bulletin, 25 Feb.

19 Cycle Nation AGM, Manchester 18 Mar - Spokes rep? Finance available for volunteer

20 Transport and Climate Change Plan: Scot Gov't seminar 2 Mar. Pollock Halls; we need a rep (DdF 21/2)

AOB

(MP) Canal and alternatives: Cllr Gavin C has seen plans for Dundee St/F'bridge, from Henderson Terr to Semple St; cycle lanes to be protected with orcas; loading in non-peak hours only; possibly built 2018-19; Sustrans match-funding being sought. Spokes vol sought, for involvement in detailed designs; MP agrees to do this.

Date of Next Meeting:

Tues 28 March, at 118/1 Stenhouse Cres. EH11 3HU